- Business Objects

- XI 3.x

- Development & Life Cycle Development Management

- Template

- Version: Draft

- Status:  N/A

- Table of Contents

Introduction	4

Business Intelligence Management Procedures	4

Overview	5

Purpose	5

Scope and exclusions	5

Controlled aspect:	5

Exclusion aspects:	5

Target group	6

Terms and abbreviations	6

Related documents and references	6

Business Intelligence items	7

Business Intelligence structures	7

Naming conventions	7

Software naming conventions	8

Release naming conventions	8

Version numbering	8

Baseline/release planning and naming	9

PR and CR forms numbering	9

Business Intelligence control	9

The controlled areas	9

BI submission	9

Formal builds	10

Delivery build formats	10

Business Intelligence Status Accounting and reporting	11

Data collection	11

Reports	11

Business Intelligence audits	11

Procedural conformance	11

BI verification	11

Problem reporting and Change control	11

Incident/defect reporting	12

Problem Report	12

Change control	13

Change Request	13

Change and Problem Report Life Cycle	13

Development Cycle	15

Introduction	15

Business Intelligence Items	15

System Overview	16

Migration Cycle Considerations	19

Tool Sets and methods	19

Folder Structures	19

Folder Structure - Example	21

1.1	User Security - Folders	23

Import Scenario – Update by CUID	23

Import Scenario – Update by Name	25

1.1.1	Universes	25

Naming Conventions	26

Universes – upper case	27

Connections – lower case	27

Reports – mixed case	27

Groups	27

Users	27

1.1.2	Report Changes - Existing	28

1.2	Data Access Readiness for XI	28

1.3	Report Scheduling – Batch	28

1.3.1	Scripts	28

# Introduction

This document is a brief overview of development and life cycle management in Business Objects XI 3.x.

# Business Intelligence Management Procedures

The Business Intelligence Management procedure provides <<project name>> with a high-level description of the application of Business Intelligence management discipline and ensures that the site has an overview of all known aspects of Business Intelligence management of what is to be controlled in relation to <<customer/ sub-contractor name>>.

BI Management

BI Identification

BI Control

BI Status

BI Auditing

BI Planning

BI Structures

Naming Std’s

Version No’s

Baselines

Control Area

Defect Reporting

Change Control

Metrics

Reports

Analysis

Compliance

Confirmation

# Overview

The output from this procedure is the <<project name>> Business Intelligence Management Plan

The Business Intelligence Management Plan (BIM Plan) contains several disciplines, like:

Business Intelligence Identification describes how planning of the structures for the systems Business Intelligence Items must be handled. It also deals with Naming conventions, and how to control versions

Business Intelligence Control describes controlled areas for storing the BI’s.  Further, it describes the procedure of how to make a change to the system, and how to report that change.

Status Accounting describes what kind of data is needed, and how to report on those data, so that the collection of information with data analysis will ensure control of the information internally and to the customer.

Business Intelligence Auditing that describes what output from this Business Intelligence management plan will cause. It will ensure that the information about the Business Intelligence items and their structures is correct. It is important to have traceability to the project Business Intelligence items and the projects' requirements (e.g. all kinds of internal and external non-functional and functional requirements). Describing quality is to say that quality is conformance to requirements.

## Purpose

The purpose of the plan is to describe the Business Intelligence Management activities of the <<project name>>project. The plan ensures the integrity of all identified Business Intelligence items including related documents during the project lifecycle. The procedure describes how traceability is maintained from the first initial contract to the delivery of the system.

## Scope and exclusions

This procedure describes the Business Intelligence management activities for <<system/product name>> consisting of Business Intelligence items, produced or delivered under ORG contract. <<Reference to activities used and exclusion of activities for this BM plan is recommended>>

### Controlled aspect:

The following aspect of the project will be controlled <<

Business Intelligence Identification
Business Intelligence Control & Best Practices
Change Management
Status Accounting >>

### Exclusion aspects:

Exclusion from this procedure will be the following aspects: <<

Business Intelligence Auditing and its described sub-activities>>

## Target group

The target group/intended users of the BM plan is the ORG project manager and <<customer project manager>>, who needs to perform or check Business Intelligence management activities in their projects during the projects' lifecycle.

## Terms and abbreviations (examples)

| Acronyms: | Definitions: |
| --- | --- |
| <<Project name>> | <<Definitions of the Customer name>> |
| ADE: | Application Development Environment – Ensure that ORG projects have a standardised and efficient and functional development environment. ADE ensures that applications are developed and tested for production. |
| BI: | Business Intelligence Item – a uniquely identifiable item that has passed a baseline review. Business Intelligence items are hardware, software, project documentation and plans or any other objects that appear on a Business Intelligence item list. |
| Business Intelligence Management Plan (BM Plan): | A BM Plan describes the activities to carry out; controls updates and changes to a system/product consisting of CI’s in the product's life-cycle. |
| CR: | Change Request - is a proposed change to the contract between ORG and the customer or the sub-contractor. The CR treatment is described in the Change Control procedure. |
| Documentation: | Items for the whole environment need to be planned and controlled in a structured hierarchy. CI’s can be Test plan, development plan etc. The overall scope is that everybody in the project will know where to find the files or information on the document, and any form of cross-reference between documents and/or the software or hardware that they describe. |
| Test: | Contains test programs, test data, test “make” files, test components, system test. |
| The environment: | Covers database Business Intelligences files, user lists, scripts, change request status options, helpdesk response. The whole environment needs to be planned and controlled in a structured hierarchy. |

## Related documents and references

This is a list of some (typical) external documents.

New Request Template
New Request Log
Change Request Template
Change Request Log
Problem Report Template
Problem Report Log
Quality Assurance Procedure

Tool Template – specific to use of the Import Wizard and the options in creating and loading BIAR packages

### Business Intelligence items

A unique identification, a version and a revision number

The requirement specification or a reference hereto of the Business Intelligence item

The item (i.e. hardware, software - universe, report, script, etc, documentation or process)

### Business Intelligence structures

Business Intelligence Items must be chosen according to scope, the nature of the system architecture and the <<project name>>.

The components of a BI may be hardware, code and/or documentation which Business Intelligence (e.g. version control, interface dependencies, hardware dependencies, change record and other relevant data as defined) are to be treated as one release.

### Naming conventions

Documentation naming conventions ensure unique numbering for all documentation.

The “Project” is the initials to the project; “Level” is the order of the parts structure in the project.  “Category” is defined as a specific category under a Level.  “Type” is the actual type of documentation

A document (Item) like a Business Intelligence Management Plan from <<project name>> must be named like: Projects Initials_Level_Category_Type = AAA_0_0_3

If using a BM tool, and the tool can provide a naming standard, the tool standard is recommended and must be documented.

| Description | Project | Level | Category | Type |
| --- | --- | --- | --- | --- |
| Project AAA contract | AAA | 0 | 0 | 0 |
| Project AAA system requirements spec. | AAA | 1 | 2 | 1 |
| Project BBB component 1 design specification | BBB | 2 | 4 | 1 |

| Level | Category | Type |
| --- | --- | --- |
| 0 = Project | 0 = Quality | 0 = Contract |
| 1 = System | 1 = Business modeling | 1 = Specification |
| 2 = Component | 2 = Requirement | 2 = Standard |
| 3 = Module | 3 = Analysis | 3 = Plan |
|  | 4 = Design | 4 = Procedure |
|  | 5 = Implementation | 5 = Report |
|  | 6 = Test | 6 = Form |
|  | 7 = Security | 7 = Manual/guide |

Figure 1	Naming convention list for documentation

### Software naming conventions

Software naming conventions can be far less strict than documentation naming, but there must be a described standard internally in the project. It is important to ensure that each name is meaningful. The overall length is to be kept as short as possible.

### Release naming conventions

Naming conventions for Releases can be:

File_Name_ReleaseNumber_Version_Number

The File “BIAR”, release “1” in version “03” will be written as:  “BIAR_R1.03”.

### Version numbering

Subversion – if used – will automatically control versioning via the format file in the repository.

When a check-in is performed a cross-reference to the change or problem report that triggered the change must be provided. For checking-out (getting to make a change to the item) approval through change and problems reporting must be in place before modifying an approved document or software item that is part of a baseline. When a file is updated, the name of the file must not change. Only it’s associated version and in a well-structured Business Intelligence hierarchy, the path there will ensure uniqueness to files.

### Baseline/release planning and naming

The baseline is a Freezing point in a state in the project. A Baseline to the project is essential. And out of a baseline it is possible to give a new version number and control data. The baseline is initiated when a change to the product (item) is handled, the product is changed and the new release is signed as approved.

It is possible to “freeze” a set of Bus together as being common to a particular baseline. A baseline name can be alphabetical and not only consist of a numeric field. A baseline numbering can then be: QA_R1.01 or TEST_R2.03

### PR and CR forms numbering

All control forms (CRs and PRs) are simply allocated a unique number. Where there are customers / sub-contractors involved, another convention to include their CR number as a suffix must be in place, if for example, a CR is raised by the prime contractor which impacts the customer’s contracts it can be numbered ´029-N34´. First part is ORG number, second part is Customer number.

# Business Intelligence control

### The controlled areas

All controlled areas for Bus must be identified at a low level (High level is shown by Figure 3). All CIs must be listed in a two-dimensional table and by that, showing the logical areas for placement of each BI (HW, SW, documentation etc.).

### BI submission

All Bus are listed in table/form for identification

| End-Item | 1. part structure | 2. part structure | 3. part structure | 4. part structure | Instances /Definition |
| --- | --- | --- | --- | --- | --- |
| Project name |  |  |  |  | One project |
|  | Documentation |  |  |  | 5 doc |
|  |  | Requirement specification.doc |  |  |  |
|  |  | Project handbook.doc |  |  |  |
|  | Source |  |  |  |  |
|  |  | Component 1 |  |  | One pr. Baseline |
|  |  |  | Component 1 Install files |  | Five |
|  |  |  | Component 1 Header files |  | Eleven |
|  |  |  | Component 1 Src |  | Two |
|  |  |  | Module A |  | One |
|  |  |  |  | Module A Install files | One |
|  | Test |  |  |  |  |
|  | Hardware |  |  |  |  |
|  | Environment |  |  |  |  |

Figure 2 Listed structure

### Formal builds

Find and list all known builds (baseline) from linking source code with its resulting executables (builds of “frozen” components). When the project decides to make a formal Build, it has to be documented, and therefore a list must be made of all items selected to make the build.

### Delivery build formats

Documentation and/or code release to the <<customer name>> is delivered as a standard, described in an agreement between <<customer name>> and ORG.

<<To implement all information in the selected BM tool, build process models, as workflow diagrams, must be achieved for the project. The workflow lifecycle is:

Roles
Baselines
Items (code, documentation, build code)
Change Requests>>

# Business Intelligence Status Accounting and reporting

### Data collection

Status of the change in various stages of review and implementation at any time must be tracked and reported for Identification, BI submission and control. Defect reporting and change control can generate a large quantity of data, and it is important to handle this data in the correct manner.

### Reports

Documentation delivered to the <<ORG project name>> must be of a standard described in an agreement between <<user name>> and ORG. The <<project name>> generate reports from collection of the collected information. List all types of reports that are needed in the <<project name>>

## Business Intelligence audits

### Procedural conformance

It is necessary to ensure that all the agreed procedures are carried out to make it work properly. Receivers of this BM Plan and all the related procedures and templates are <<List all receivers (or just project roles) for this document>>

| Role: | What to receive: |
| --- | --- |
| Project Office | CM plan, CR log |
| Project Manager | CM plan, PR log, CR log |
| - | - |
| - | - |

### BI verification

As-built products must be audited and verified to be in conformity with their documented requirements and approved changes. Thus make an Audit Plan to ensure that:

The information about all Bus and their structure, supplied status accounting is correct. 
Implemented changes are reflected in a consistent set of software, hardware and documentation.
The recorded Baseline reflects the correct versions of component software, hardware and documentation
Audit results are documented

# Problem reporting and Change control

Requested changes to released information must be approved and, if approved, implemented and traceability must be maintained.

Change and Problem Reporting Procedure is the process used to register, authorize and implement changes to Business Intelligence items that belong to a baseline. Change reporting is used to manage changes to project scope and enhancements to Business Intelligence items. Problem reporting is used to correct defects in Business Intelligence items. Changes must not be allowed, unless they are controlled and are in a relation to a baseline.

Changes to Business Intelligence items can only be a result of:

Problem reporting
Change request as a result of scope changes

Two central registers are established for logging requests to modify baseline Business Intelligence items:

Change Request Log
Problem Reporting Log

From the Business Intelligence management point of view all forms of change control and change request forms are essentially the same. When viewed from the project management point of view there are important differences between the two forms of change control. The differences between them are explained under each topic (e.g. problem report, change request).

### Incident/defect reporting

There is a need for a mechanism for reporting if something is wrong with the CIs or a change is to be made. This procedure only defines the process for handling incidents that result in the raising of change or problem reports. The problem report is superseded by the change request.

This process does not define how incidents or changes that are not resolved via a change or problem report will be managed and progressed.

### Problem Report

The problem report (PR) defines the problem in such a way that another party can repeat the same steps and duplicate the problem precisely. The format must include insight to the specific problem from which statistics can be easily extracted and reported.

A problem report is raised when there is a perceived error or inconsistency with a baseline product. When determining the validity of an error one would compare the behavior and characteristics of the Business Intelligence item with its associated requirements and design. A problem is valid if the behavior and characteristics are inconsistent with the requirements and design. As a rule, the resolution of problems is the responsibility of the supplier and the supplier is responsible for the risks associated with making the change to resolve the problem.

The problem report is attached to the CR in those cases where the problem report represents the problem that the CR is to solve.

All problem reports are entered into a problem report log, and may or may not lead to the initiation of a CR.

Problem reporting must describe the:

Version or versions of items which demonstrate the problem

Application environment

Sequence of events leading up to the problem

Description of the problem

Problem validation

Ramifications if not resolved

### Change control

In order to control all changes to the project, a controlled manner of handling the change request must be in place. For that purpose a Change Request form must be fulfilled.

For projects that are under control by a BM tool, the tool will provide the projects with the capability for handling the change by its Change Management part.

### Change Request

A change request (CR) is used to solve problems and also initiate improvements to the project. For tracking all changes a change request must be fulfilled. For using the terms and filling out the template, please see change request template on ORG´s intranet.

A change request is raised from a problem report when the client wishes to correct or modify the scope of a Business Intelligence item. Modifying the scope may involve applying an enhancement or may involve removing features. If the client agrees to a set of requirements and then discovers that the requirements are incorrect then this error has to be corrected using change control (e.g. change request).

All change requests are entered into a change request log.

# Change and Problem Report Life Cycle

It is important that change and problem reports that related to <<project name>> are being clearly identified and it is essential for the project's members to know where in its lifecycle (in witch’s phase/state) the report is.

Please see appendix B for a diagram showing the lifecycle for the change and problem report.

#### Initiate Problem Report

Problem Report is raised when a problem occurs. The problem evaluates, and if it is decided by the <<ORG project team/ORG Project Manager>> that the problem must be taken care of; the problem report is filled in and logged into the Problem Report Log. The PR Log will contain all initiated problems that have ever been treated. The PRs id No. corresponding to the change must be attached to the related CRs.

#### Requesting Changes

ORG or Customer submits a Change Request. The CR is created in the BM database and logged.

#### Evaluating Changes

The CR is analyzed for technical feasibility by ORG technical review board and transferred to the next state/phase in the CR's lifecycle.

#### Approving or Rejecting Changes

CRs must be approved or rejected by the Prime Mover and <<customer name>>, and the CR is transferred to the next state/phase.

#### Implemented Changes

Change should only be logged once the project change form has been approved and signed-off by the ORG's CCB or Steering Committee. For all changes and problem reports the project team must document the impact of the report according the CR.

#### Validate changes and problem

The development team must make changes as specified in the change or problem report. Changes to the scope of the change or problem report must not be made without prior approval from the change approval team. CIB and CCB.

All problems will be reported using the change and problem reporting process.

#### Updating Business Intelligence Items

A BI or DP, which – after changes – must be put back to the Business Intelligence database, is updated by checking into the base. An updated item or component must correspond to an item in the module-field or the CR defining the change. The ID No. of the CR corresponding to the change must be attached to the items checked in.

#### Close Change and Problem Report

All reports must be closed when they have completed their final verification and validation. All change and problem reports raised during development stages up to the final phases can be closed once system testing has proved that the change or problem has been resolved.

# Development Cycle

## Introduction

This section will describe roles and responsibilities suggested by the ORG project. The organization from ORG is applied from a programme/project level and from a strategic level.

Project level by ORG´s Business Intelligence Manager and Strategic level by a Control Board and/or committee

# Business Intelligence Items

Business Intelligence Items are defined as the delivered components with a link back to the development Business Intelligence Project.

An item shall be defined as a logical unit (e.g. software and belonging documentation) or a process.

Analysis

, .

Process

Implementing

Security

Design

-

BI Analysis

BI Design

BI Processes

BI Security

Requirements

Specifications

Documentation

Dashboards

Other – SAP etc

Data Sources

Universes / Olap

Reports

Scripts

Schedules

Delivery

BI Implementing

Optimization

Auditing

Controls

SIT

UAT

FAT

Connections

Applications

Folders

Objects

Groups

Users

Access Levels

SIT – System Integration Testing
The various components must all function and interact on all levels

UAT – User Acceptance Testing
This forms the deliverable from a user perspective and deals with basic functionality and data accuracy.

FAT - Field Acceptance Testing
The deliverables should perform optimally within the production environement i.e. I see many projects hiccup once having to contend with the loads on a production server – be it scheduling and event resources or simple license implications etc

# System Overview

The Business Objects Enterprise Architecture can consist of the components depicted below:

Note:  These additions are not typical 
LCM – Life Cycle Manager – Bundled with version control from Subversion
MOSS – Microsoft Office Share Point Services

Central Management Server (CMS)

IMPORT Wizard

Auditor Repository

File Repository Server

Input and Output Directory Locations

Migration

SMTP & FTP & Unmanaged Disk servers

MOSS

Scheduling

LCM

XI 3.x

Subversion

XI Development Life Cycle - Methodology

The same methodology is applied irrespective of the tool or process used.

PRODBOXI

MOSS

7

CMS / FRS / Scheduling / Mailing

Web Intelligence

6

8

5

CMS / FRS / Scheduling / Mailing

##### CLUSTER B

DEV

UAT

TEST

CMS / FRS / Scheduling / Mailing

Web Intelligence

Web Intelligence

Web Intelligence

4

3

2

1

0

8

Figure 3 Architecture (End to End)

- Baseline Determination.
Ensure current objects have been replicated through from Production.

- Initial Development or Changes.

- Base Testing completed in DEV and release package created and migrated to TEST.
Note: The term package could refer to a BIAR, LCMBIAR or the EXPORT of a Universe.

- More complete test cycle with respect to the objects within a user environment.
Typically including security, access and scheduling options etc.

- Release package bundled and migrated to UAT.
Note: Dependencies and security levels, groups, users might be included at this stage.

- Full end to end testing and optimization review i.e. a production simulation in all respects.

- Release package bundled and migrated to PROD.
Note: Merge, overwrite care must be taken

- Release to production along with all accompanying documentation (guides).
Note: Inclusion into Help Desk and support structures.

- Clean up and lock down of all entities used during the system cycle.
Note: Consideration for all output such as scheduled instances, unmanaged disc etc

.

# Migration Cycle Considerations

There are two governing principles in a migration:

Toolsets used and the sites administration controls
Folder Structures

## Tool Sets and methods

Tool sets comprise of:

Client Tools (Designer & Desktop Intelligence) – can be used to EXPORT a Universe or DESKI report directly into a system (CMS).

Import Wizard – can be used to create an output zipped file (BIAR) or to load a zipped file (BIAR).

LCM – can be used to create an output zipped file (LCMBIAR), or to load a zipped file (LCMBIAR), or to schedule a system to system migration of a part or all objects and their dependencies which can be scheduled

Subversion – can be used for version control on migrated objects.

Administration should be dispersed and the use of the Administrator user id limited to server specific functions. This helps with the audit – or who did what when process.

## Folder Structures

Control of objects within the system folder structure is critical and all objects should only exist once in each system i.e. Move rather than Copy where possible.

In some instances it is not feasible from a development perspective to keep the same overall folder structure as used by the business. In this respect a development folder structure can be adopted with which to host the items being developed or changed.

This folder structure can be used as a drop zone for all objects so that BIAR packages can be:

- Created and loaded via external administrators

- Created and loaded with or without dependencies and security with minimal impact on the business structure

- Tested prior to being moved up into the business folder – connections, security etc.

This way – one instruction procedure document can be created and handed over to IT Security or who ever will be administrating the system for multiple Import Wizard requests i.e. a standard procedure will then cover all imports regardless of which project is involved.

FOLDERS are migrated regardless – see Import Wizard Guide page 18.

Note: Some sites use the release package method – the BIAR and LCMBIAR can conform to this but I have reservations about relinquishing control over the creation of packages UNLESS achieved by administrators who have an intricate knowledge of the project and it’s components, and the implications of loading new and current objects into Production.

A CMS to CMS migration using Import Wizard will write the CMS references AND copy the physical content into a temp folder with the destination FRS, and then move it up into the FRS.

Project Folder

Import Wizard

Public Folder

Project Folder

Public Folder

Public Folder

Project Folder

LCM BIAR

LCM

Baseline (CUID / ID)

Migration

## Folder Structure - Example

The site uses a folder called Project Folder for report development.

The users access the system via an Org Report Folder structure.

The Project Folder is the starting place for all new development and can be replicated in Test and UAT if required. The more it is replicate, the more processes are involved in migrating objects around!

The project teams can move content down from a business folder down into this area for creating the BIAR zipped files. That way you reduce the risk of overwriting anything that the users access, and have a further opportunity to test prior to moving the content back up into the business folders.

A BIAR file should only hold and display content from the Project Folder and one generic admin user should be used across all systems that has access to these folders with which to import rights.

| Public Folder | Sub Folders |  |  |  |
| --- | --- | --- | --- | --- |
| Org Report Folder | Dpt1 | Report1 |  |  |
|  | Dpt2 | Report1 |  |  |
| Project Folder | Proj. Team1 | Dpt1 | Report2 |  |
|  |  | Dpt2 | Report2 |  |

If the Org Report Folder structure does not contain a business folder for any new reports, then it must be created in all the systems that contain the corporate folder, and then the relative user rights and access assigned.

The reason for this is that the development environments do not contain the respective rights for the user community.

Changes to existing Universes

Ensure Baseline & Version Compliancy

Check out of Version Manager

Impacts existing reports

Ensure Baseline & Version Compliancy

Check out of Version Manager

End to end Test

Apply changes

Develop Universe

## User Security - Folders

A user has to be granted access on two levels – Business Folder and Business Objects Application Functionality. This caters for content access (physical access to reports in the portal) and then provides the range of functional application features at his disposal (Refresh, Edit, Schedule etc).

Ensure that you create Custom Access Levels to handle the application rights – see XI 3.0 For Mere Mortals in the BOBJ download section!

Import Users & Users Groups
      Import Inbox Documents
      Import Personal Categories
      Import Favorite Folders for Selected Users
      Import Application rights
      Import Root Folder rights
      Add new object with same name and same CUID and same ID as source object

Import Corporate Categories

Import Folders and Objects
       Import discussions associated with the selected objects
       Import application folders and objects

Import Events
Import Server Groups
Import Users & User Groups
Import Calendars	
Import Universes
Import Profiles
Import Encyclopedia Objects
Restore Full Cluster Server Configuration
Import Nodes from a different cluster
Import Custom Access Levels
Import Remote Connections and Replication Jobs

## Import Scenario – Update by CUID

| Description | CUID Exists in Destination | Name Exists in Destination | Result |
| --- | --- | --- | --- |
| Update by CUID | Yes | Yes | Update object with source object properties and rename object. |
|  | Yes | No | Update object with source object properties. |
|  | No | Yes | Add new object with new name but same CUID and same ID as source object |
|  | No | No | Add new object with same name and same CUID and same ID as source object |
| Update the Destination Object | Yes | Yes | No import |
|  | Yes | No | Update the destination object |
|  | No | Yes | No import |
|  | No | No | Add new object with same name and same CUID and same ID as source object |
| Do not import the Object | Yes | Yes | No import |
|  | Yes | No | No import |
|  | No | Yes | No import |
|  | No | No | Add new object with same name and same CUID and same ID as source object |

## Import Scenario – Update by Name

| Description | CUID Exists in Destination | Name Exists in Destination | Result |
| --- | --- | --- | --- |
| Keep the destination object & import a renamed version of the object | Yes | Yes | Add a new object with the a new name and new CUID |
|  | Yes | No | Add a new object with the a new name and assign a new CUID |
|  | No | Yes | Add new object with new name but same CUID and same ID as source object |
|  | No | No | Add new object with same name and same CUID and same ID as source object |
| Update the Destination Object | Yes | Yes | Update the destination object – retain destination CUID |
|  | Yes | No | Add new object with same name – new CUID assigned |
|  | No | Yes | Update the destination object - - retain destination CUID |
|  | No | No | Add new object with new name - same CUID and same ID as source object |
| Do not import the Object | Yes | Yes | No import |
|  | Yes | No | Add new object with same name – new CUID assigned |
|  | No | Yes | No import |
|  | No | No | Add new object with new name - same CUID and same ID as source object |

## Universes

Please be very careful exporting Universes via Designer or importing Universes via the use of the Import Wizard!

XI will use a default folder for the Universe in most instances, unless predefined folders have already been created.

You cannot create a Universe sub folder in the CCM – you have to create the folder whilst doing the Universe Export from within Designer!

Changing the folder name, or moving Universes after the fact will cause objects to report: No Universe Found on the Universe properties tab in the CCM.

After the Universe is finalized, the Universe is reviewed for Quality Assurance.  An independent reviewer makes the following checks:

- Corporate Standards for Universe, object, class, and alias naming are followed

- Objects are only defined with tables that are referenced in the select text or where condition

- Objects return results without syntactic error

- Objects return intended business results

- Objects are correctly classified as dimensions, details or measures

- Defined hierarchies make sense

- Objects have help text

- Aliases are used appropriately

- Join syntax and foreign keys are accurate

- Standard and outer joins are used appropriately

An individual who was not part of the development of the Universe, guaranteeing an objective perspective, best makes these checks.

The Report administrator should carry this out. Any issues that are identified are reported to the developers for correction and re-review.

The results of the test should be published in a Quality Assurance Document.

Once complete, the universe can be accessed by the Report Developers to develop any pre-defined reports that are required.

These should be tested and a Report Test Document produced by the Report Administrator, along with the Impact Test by the Report Designer.

Once the Quality assurance and necessary Report Test document have been satisfactorily completed, the universe and its associated reports can be Imported (Import Wizard) to the Test CMS.

# Naming Conventions

All names (filenames and long names) must be in English.

The letters A-z and numbers 0-9 can be used.

Always use descriptive Properties when saving.

## Universes – upper case

Filename is max. 8 characters long
DDDDDDDD (DWH_ORGL1)

Data Model / Solution Name

Long name can be up to 35 characters.
Always fill in the description tab.

## Connections – lower case

()   ttt_dddd_pppp (sql_test_dwh1)

Project Abbreviation

Database Abbreviation

Database Type (sql/db2/ora etc)

## Reports – mixed case

BBBB_DDDDDDDDDDDDD_DDDDDDDD

Report Name

Abbreviation of Business Area

Long name must reflect the name known to the customers/users as written in the report-specification.
Always use Document Properties when saving the report.

## Groups

Shall be the short name of the project/system
Name can be up to 35 characters.

## Users

The user Windows NT-domain login

## Report Changes - Existing

Reports that require changes should be copied out of the respective business folder and into the developers: My Folders – Favorites Folder.

Once the report is completed and fully tested, it can be sent to an administrator or users Inbox for further testing prior to being copied back into the business or life cycle folders.

## Data Access Readiness for XI

ODBC connections should use a proper naming convention instead of using the same name on different systems and then constantly modifying the connection:

Sql_connection_name_or_database_uat
Sql_connection_name_or_database_prod

OLE connections avoid the creation of ODBC connections, but please note that if using Free Hand SQL that you have to be careful when modifying connections as you need to be able to physically access the database at the edit stage, for it to be accepted.

Production requires ports to be opened to the respective database servers.

Edit or change the data sources whilst the content is still in the XI – Life Cycle Management folder – prior to moving them up into the NBK structure where users have access.

## Report Scheduling – Batch

Reports to be scheduled must not be saved with – Refresh on Open – and without any content.

An object package can be used to use one schedule across multiple objects (reports) – create the package first then go and select the objects using the COPY feature.

Until now, production scheduling has only been applied once the report object has been placed in the respective business folder on HQBOSRV02.

It is possible to migrate an object with its scheduling properties, just be aware of any implications with respect to Unmanaged Disk, Notifications and Event reliance.

## Scripts

The use of scripts must be enabled in the CMC – along with the use of a Local Admin id to run them.

All the scheduled scripts and the unmanaged disk package objects should reside in an XI - Applications folder – no generic user access.

Migrating scripts between systems is a simple case of using the CCM and New Object function to upload the script. The Local Admin user has been set across the Production XI system so there is no need to apply credentials on an individual script basis.